Project Statement:

Search engine for movie database – Interactive UI for taking search terms, and showing near match suggestions

- Any match of input words/letters with movie name, cast, director or events should start showing match

- assumed that data is already provided.

Effort Estimation –

1PM, 1 BD Architect, 1 UI/UX expert, 1 Backend coder, 1 BD engineer, QA team of 2

| PM | 3Wk | 15 x 300 = 4500 |
| --- | --- | --- |
| BD Architect | 4Wk | 20 x 500 = 10000 |
| UI/UX | 4Wk | 20 x 200 = 4000 |
| BD Engineer | 4wk | 20 x 200 = 4000 |
| QA | 3 Wk | 20 x 200 x 2 = 8000 |

- Search Algorithm – filter, history – Dev cost, QA, and Operation cost – recurring

  - Preference and recommendation engine

- Storage management -

- UI/UX – Dev , QA

Quotation – 6 Wks

PM - $300/Md

BD Arch - $500/Md

BE Coder - $200/Md

UI/UX  - $200/Md

QA - 	$200/Md